# Microsoft Data Center Heat Reuse – Weekly Meeting Report Out

May 28, 2025

Attendees: Bharath Ramakrishnan, David Gardiner, Oren Lieber-Kotz, Emily Kent, Petter Terenius, Priscilla Johnson

Agenda

- Questions for proximity analysis – Oren

- Confirming logistics and deliverables – David

Action Items

- Bharath to check on security considerations and find out what level of location information he can share on Microsoft’s data centers in Europe

- DGA team to add report-outs on first two client meetings to Microsoft SharePoint

- DGA team to be ready to discuss some of the initial analysis plan by next meeting (June 4th) and bring questions as we move to the business case analysis and interview phases

Key Notes & Takeaways

- Proximity analysis:

  - On locations of data centers, Bharath to connect with his teammates on what he can share that’s publicly available or ok to share under our NDA

  - Our dataset shows food & beverage (F&B) facilities throughout Europe, so knowing the countries is helpful, but we’ll need more specific locations to answer whether there are F&B facilities within a certain distance (e.g., <5 km)

  - Google maps or Bing might have info on locations of Microsoft’s Europe data centers

  - End goal of proximity analysis will be to use a mapping tool to overlay the F&B location dataset with the Microsoft European data center locations

- Deliverables and reporting:

  - The first deliverable will be the proximity analysis, which DGA will deliver by June 15th at the latest

  - In the June 10-25th period, DGA will deliver summaries of expected outcomes and deliverables of other work phases

- Note that Bharath can invite others from Microsoft to our weekly meetings if we have anything specific to present or request feedback on