Microsoft Data Center Heat Reuse – Weekly Meeting Report Out

June 4, 2025

Attendees: Bharath Ramakrishnan, David Gardiner, Oren Lieber-Kotz, Hannah Schuster, Emily Kent, Petter Terenius, Priscilla Johnson

Agenda

- Questions for Microsoft on proximity analysis – Oren

- Preliminary discussion of business case issues – David/Petter

Action Items

- Oren will use the street addresses from Bharath to conduct preliminary proximity analysis (28 locations in Europe).

- Business case analysis will make clear that Microsoft’s main focus is temperature outputs from 20-45 C, but can also explore uses of higher temperature outputs (65 C).

- Next week, DGA/Petter will be prepared to discuss/ask additional questions about the business case analysis.

Key Notes & Takeaways

- David shared a PowerPoint presentation from DGA’s previous work on data center heat reuse. Based on that presentation, the team:

  - Agreed the business case analysis should acknowledge that Microsoft’s main focus, as of now, is 20-45 degree heat output, but it can also study higher temperatures (65 C), due to potential demand for higher-temperature heat in the food and beverage industry.

  - Discussed whether or not the business case analysis should consider use of heat pumps for temperature changes. (Per Bharath, Microsoft is giving heat as-is; it is likely the offtaker’s responsibility to adjust the temperature as needed.)

- Bharath raised the importance of understanding energy reuse factor (ERF) for data centers, due to E.U. regulations