Microsoft Data Center Heat Reuse – Weekly Meeting Report Out

June 25, 2025

Attendees: Bharath Ramakrishnan, David Gardiner, Emily Kent, Oren Lieber-Kotz, Hannah Schuster, Petter Terenius, Priscilla Johnson

Agenda

- Overview of proximity analysis – Oren

- Discussion of business case issues – David/Petter

- Preliminary discussion of interview phase – David/Prisicilla

Action Items

- Bharath will share the proximity analysis with his team.

- Oren will send Bharath the full mapping file that shows all food & beverage facilities (not just those within 3 km of an existing Microsoft data center).

- Bharath will try to figure out the class of Microsoft data centers to help DGA better understand the relevant heat reuse opportunities for each.

- DGA will share a list of target interviewees and draft questions with Bharath.

Key Notes & Takeaways

- Oren shared his proximity analysis presentation, which includes key takeaways from the data and an interactive map showing Microsoft data centers within 3 km of food & beverage facilities.

  - Bharath noted that the food & beverage location data (including sites outside the 3 km radius) could be useful as Microsoft looks for future data center locations.

  - Oren and Petter noted that the rationale for limiting our analysis to facilities within 3 km is that heat losses became greater the longer it must travel. Oren agreed to share another map with Bharath that shows the full F&B data set.

- David and Petter walked through plans for the business case analysis. Bharath provided answers to several key questions. We agreed that, as part of the analysis, DGA will:

  - Assume, as the base case, that heat leaves the data center at 30 degrees C and returns at 12 degrees C;

  - Evaluate a future scenario with a temperature output of 65 degrees C (Bharath noted this is not a reality now but could be in five or 10 years);

  - Consider a southern European country; and

  - Consider both the UK and Ireland.

- Bharath asked whether potential heat reuse offtakers were likely to have 24/7 heating needs and/or if their needs would be seasonal. In some cases, Microsoft could have more heat output than an end user needs.

  - Petter and David said the heating needs would vary by industry and agreed this would be a consideration as DGA continues its work.

- David briefly discussed plans for the interview phase, noting our goal to target approximately 15 members of the RTC for interviews.

- Bharath agreed that DGA can identify Microsoft as its client when requesting interviews, though he noted it is important to ensure the interviewees do not share details of this project more widely.