Microsoft Data Center Heat Reuse – Meeting Report Out

August 20, 2025

Attendees: Bharath Ramakrishnan, David Gardiner, Emily Kent, Oren Lieber-Kotz, Hannah Schuster, Petter Terenius, Priscilla Johnson

Agenda

- Review business case analysis (BCA) – Petter/David

- [If time] Update on interview progress – Priscilla/Emily/Hannah

Action Items

- DGA will schedule a follow-up call to continue presenting the BCA (and, if time, the interview progress).

- DGA will work on incorporating the data center capex/opex information into the BCA model and case studies.

- DGA will incorporate Bharath’s other edits/comments into the BCA and formalize using DGA’s report template.

Key Notes & Takeaways

- Petter walked through the draft business case analysis. Bharath shared some feedback during the call but would also like to spend more time with the information.

  - Bharath noted that he would like to see the capex/opex from the Microsoft side and the offtaker side. DGA will incorporate this into the final BCA—and will make clear when the expenses are on which side.

  - Bharath asked DGA to refer to the heat output scenarios as “35 degrees C” and “65 degrees C” rather than “traditional compute” and “AI compute.” He reiterated that the AI facilities they’re building, at least in the near-term, are still in the 35-degree range.

    - Bharath also noted that DGA could consider a 45-degree scenario if there is time and budget.

- Bharath has been sharing the proximity analysis with colleagues and has seen a lot of interest.