Data Center Heat Reuse Project

Proposed Deliverables and Timeline

March 14, 2025

David Gardiner and Associates (DGA) is proposing the deliverables and timeline for its Data Center Heat Reuse Project aimed at scaling up data center heat reuse with the food and beverage industry in the United States. The project will deliver a pre-commercial Market Feasibility Study, which includes three components:

- An assessment of the proximity of U.S. food and beverage facilities to existing or proposed data centers.

- Business case with economic analysis for data center heat reuse for the food and beverage industry.

- Identification of key offtaker needs and potential barriers to project execution based on interviews with energy managers from leading food and beverage producers.

This timeline assumes the Project begins in the second quarter of 2025.

Week One	Launch the Project with initial meeting of partner companies to review and provide input on its work plan.

Week Four	DGA delivers proximity analysis of data centers and food and beverage manufacturers, data on specific food and beverage facilities near data centers, and any clusters of food and beverage facilities which may be appropriate for future data center location.

Project partners provide input on scope of business case analysis and proposed food and beverage interview list.

Week Twelve	DGA delivers business case analysis.

Week Sixteen	DGA delivers business case summary of food and beverage industry energy manager interviews.  Partners meet to discuss the analysis.

Week Twenty	DGA delivers complete Food and Beverage Heat Reuse Feasibility Analysis, which compiles all three components of the study, as well as a PPT summarizing the report. Partners meet to discuss the overall report and to consider potential for other feasibility analyses and any other useful next steps.