Project Kickoff Briefing Document

Project Title: Orbital Farm-Feasibility, Waste Heat to Greenhouses 
Prepared for: Microsoft 
Prepared by: Impactful Capital
Date: September 2025

Project Status Summary

- Billing Onboarding: Complete

- Initial Meeting: Held on Sept 23, 2025 with Heat Re-use and Land Selection stakeholders Bharath Ramakrishnan and Avir Kalva

- Follow-up Meeting: Scheduled for Oct 3rd to update on Phase 1 activities

- Team Introductions: Completed; cross-functional alignment established between Impactful Capital and Microsoft teams

Project Objective

To support Microsoft in integrating heat reuse strategies into datacenter site selection processes, enabling more sustainable infrastructure development and unlocking new value from rejected heat.

Scope of Work

Phase 1: Stakeholder Engagement & Data Review

- Conduct interviews with key Microsoft stakeholders

- Review existing site selection criteria and heat reuse data

- Identify integration opportunities and constraints for onboarding, SharePoint, files access etc.

Phase 2: Feasibility Analysis

- Assess technical and economic viability of heat reuse across potential sites

- Model scenarios for integration into selection workflows

Phase 3: Strategic Recommendations

- Deliver a framework for heat reuse integration

- Provide a decision-support checklist for future site selection

- Present findings and roadmap to Microsoft leadership

Deliverables

- Heat Reuse Integration Framework

- Site Selection Optimization Checklist

- Final Presentation & Executive Summary

- GIS-based mapping of high-potential sites

Team Alignment

| Organization | Team | Role |
| --- | --- | --- |
| Impactful Capital Impactful Capital | Project Lead: Scot Bryson Engineer: Anup Poudel | Strategy, analysis, delivery Engineering, Modeling, analysis |
| Microsoft | Bharath Ramakrishnan | Technical input, feasibility validation |
| Microsoft | Avir Kalva | Project oversight, stakeholder engagement |

Communication & Cadence

- Weekly check-ins (30 minutes)

- Midpoint review at Week 4

- Final presentation in Week 8–9

- Shared workspace: Microsoft Teams or SharePoint

Next Steps

- Share relevant site selection and heat reuse documentation

- Review and submit Phase 1 activities

- Align on preferred collaboration tools and file-sharing protocols

- Submit first invoices through online portal